# Weak-to-Strong: 6-Month Execution Plan

## The Mission

Democratize AI supervision skills. Ensure no one gets left behind in the AI transition.

## The Bet

Productivity tools won't pivot to teaching. You have 12-18 months to own the category.

# PHASE 1: FOUNDATION (Months 1-2)

## Month 1: Core Platform + Web Track

### Week 1: Infrastructure Setup

Deliverables:

- [ ] Register domain (weaktostrong.dev)

- [ ] GitHub monorepo (Next.js frontend + FastAPI backend)

- [ ] Deploy to Vercel (frontend) + Railway (backend)

- [ ] PostgreSQL on Supabase (users, progress, challenges)

- [ ] Set up Ollama locally for SLM inference (Llama 3.2 8B or Phi-3)

- [ ] Basic Claude API integration (Haiku for hints, Sonnet for complex explanations)

- [ ] User auth (GitHub OAuth + email/password via NextAuth)

Tech Stack Decisions:

| Component | Choice | Rationale |
| --- | --- | --- |
| Frontend | Next.js 14 + Tailwind + Shadcn | Fast, SEO-friendly, great DX |
| Backend | FastAPI (Python) | Your strength, easy AI integration |
| Database | PostgreSQL (Supabase) | Free tier, auth included |
| Code Editor | Monaco Editor | VS Code engine, battle-tested |
| Local AI | Ollama + Llama 3.2 8B | Free inference, forces prompt precision |
| Cloud AI | Claude Haiku → Sonnet (tiered) | Cost control + quality when needed |
| Sandboxing | Docker containers | Isolation, reproducibility |

### Week 2: Challenge Engine + First 5 Challenges

Deliverables:

- [ ] Challenge data model (requirements, constraints, tests, model tier)

- [ ] Three-panel UI layout (Challenge | Workspace | Resources)

- [ ] Code execution sandbox (Docker with 512MB RAM, 5-min timeout)

- [ ] Test runner integration (Playwright for web challenges)

- [ ] 5 beginner HTML/CSS challenges with automated tests:

  - Build a profile card

  - Create a responsive navigation bar

  - Design a pricing table

  - Build a hero section with CTA

  - Red Team checkpoint: Find 3 accessibility issues in AI-generated code

Model Progression Rule:

- Challenges 1-5: Local SLM only (Llama 3.2)

- Students must achieve 80% test pass rate to unlock Claude Haiku

### Week 3: Anti-Blind-Prompting System

Deliverables:

- [ ] Pre-generation prompt: "Explain your approach before AI generates code"

- [ ] Post-generation comprehension check: "What does this code do? (explain in your words)"

- [ ] Progressive hint system (3 tiers: nudge → guidance → partial solution)

- [ ] "Vibe Gap" tracker: Compare student's prediction vs actual AI output

- [ ] Prompt efficiency scoring (token count + output accuracy)

- [ ] 5 more challenges (JavaScript fundamentals): 6. Form validation with error messages 7. Interactive accordion component 8. Modal popup with keyboard navigation 9. Dark mode toggle with localStorage 10. Red Team checkpoint: Your form has XSS vulnerability—find and fix it

### Week 4: Beta Launch (Web Track v0.1)

Deliverables:

- [ ] User dashboard (progress, streak, challenges completed)

- [ ] Onboarding flow (tutorial challenge, explain the pedagogy)

- [ ] Landing page with email capture

- [ ] 5 React challenges: 11. Component composition (Card with props) 12. useState for counter 13. useEffect for API fetch 14. Form with controlled inputs 15. Red Team checkpoint: Code review—find 3 issues in AI-generated component

- [ ] Recruit 20 beta users:

  - 10 from UMD (MSML cohort, CS undergrads)

  - 5 from LinkedIn

  - 5 from Reddit (r/learnprogramming)

Week 4 Success Metrics:

| Metric | Target |
| --- | --- |
| Beta signups | 20 |
| Challenges completed (total) | 100+ |
| Avg completion time per challenge | < 30 min |
| "I learned something" (survey) | 80%+ |
| "AI just gave me answer" complaints | < 10% |

## Month 2: Data Track + LocalStack Integration

### Week 5: Data Track Foundation

Deliverables:

- [ ] Jupyter notebook integration (IPython kernel in Docker)

- [ ] Dataset management system (upload, version, access control)

- [ ] Source 15 datasets from Kaggle:

  - E-commerce transactions

  - Marketing campaign results

  - Customer churn data

  - Financial transactions

  - Health metrics

- [ ] Answer validation system (check insights, not just code)

- [ ] 5 data cleaning challenges:

  - Handle missing values in sales data

  - Deduplicate customer records

  - Standardize date formats across sources

  - Detect and handle outliers

  - Red Team checkpoint: Your query exposes PII—fix it

### Week 6: SQL + Analysis Challenges

Deliverables:

- [ ] SQL sandbox (PostgreSQL in Docker with preloaded datasets)

- [ ] Query performance scorer (execution time, efficiency)

- [ ] Visualization validator (AI-judged: is the chart readable?)

- [ ] 5 SQL challenges: 6. JOINs across customer and orders tables 7. Window functions for running totals 8. Aggregations with GROUP BY and HAVING 9. Subqueries for complex filtering 10. Red Team checkpoint: Your query is vulnerable to injection—rewrite it

- [ ] 5 analysis challenges: 11. Correlation analysis (what drives churn?) 12. A/B test significance calculation 13. Cohort analysis (retention by signup month) 14. Build a Streamlit dashboard 15. Red Team checkpoint: Your analysis has survivorship bias—identify it

### Week 7: LocalStack Integration

Deliverables:

- [ ] LocalStack docker-compose setup (S3, Lambda, DynamoDB, API Gateway)

- [ ] Ephemeral environment provisioning (spin up per user, auto-delete after 24hr)

- [ ] Infrastructure-as-Code validator (Terraform syntax check)

- [ ] 3 beginner cloud challenges (preview for Month 3):

  - Deploy static site to S3

  - Create Lambda function triggered by S3 upload

  - Set up DynamoDB table with API Gateway

LocalStack Architecture:

┌─────────────────────────────────────────┐

│           Student Session               │

├─────────────────────────────────────────┤

│  ┌─────────┐  ┌─────────┐  ┌─────────┐ │

│  │ Monaco  │  │ Terminal│  │ Preview │ │

│  │ Editor  │  │         │  │         │ │

│  └────┬────┘  └────┬────┘  └────┬────┘ │

│       │            │            │       │

│       └────────────┼────────────┘       │

│                    ▼                    │

│  ┌─────────────────────────────────────┐│

│  │         Docker Network              ││

│  │  ┌──────────┐  ┌──────────────────┐ ││

│  │  │ Student  │  │    LocalStack    │ ││

│  │  │   Code   │  │  (S3, Lambda,    │ ││

│  │  │ Container│  │   DynamoDB, etc) │ ││

│  │  └──────────┘  └──────────────────┘ ││

│  └─────────────────────────────────────┘│

└─────────────────────────────────────────┘

Cost: $0 per student (runs locally or on shared infra)

### Week 8: Platform Polish + Beta Expansion

Deliverables:

- [ ] Track switching UI (Web ↔ Data)

- [ ] Cross-track progress (unlock Data after 10 Web challenges)

- [ ] Community features v1:

  - View others' solutions (after solving)

  - Upvote best approaches

- [ ] Mobile-responsive improvements

- [ ] Expand beta to 50 users total

- [ ] User interviews (5 per week)

Month 2 Success Metrics:

| Metric | Target |
| --- | --- |
| Total registered users | 50 |
| Weekly active users | 30 |
| Web track completion (15 challenges) | 20 users |
| Data track started | 15 users |
| Cross-track engagement | 60% of Web users try Data |
| NPS score | 40+ |

# PHASE 2: EXPANSION (Months 3-4)

## Month 3: Cloud Track + Monetization

### Week 9-10: Cloud/DevOps Track

Deliverables:

- [ ] 15 cloud challenges using LocalStack: 1-5: Deploy basics (static sites, simple APIs, domain config) 6-10: Docker (containerize app, push to registry, deploy) 11-15: CI/CD (GitHub Actions, monitoring, incident response)

- [ ] Automated health checks (is app deployed? responding? monitored?)

- [ ] Cost simulation (show what this would cost on real AWS)

- [ ] Red Team checkpoints:

  - Challenge 5: Your S3 bucket is public—find and fix

  - Challenge 10: Your container has hardcoded secrets—remediate

  - Challenge 15: Incident response—debug a production outage

Real AWS Integration (Capstone only):

- Partner with AWS Educate for $100 credits per user

- Strict $5 cap per challenge attempt

- Only for certification/capstone projects

### Week 11: Capstone Project + Certification

Deliverables:

- [ ] Capstone: "Build, Analyze, Deploy a Full App"

  - Part 1 (Web): Build URL shortener or simple SaaS tool

  - Part 2 (Data): Add analytics dashboard

  - Part 3 (Cloud): Deploy to production with monitoring

- [ ] Certification system:

  - "Web Development Track" badge

  - "Data Analysis Track" badge

  - "Cloud/DevOps Track" badge

  - "AI Supervisor" certification (all three + capstone)

- [ ] Portfolio page (shareable, LinkedIn-ready)

- [ ] Certificate generation (PDF, verifiable)

### Week 12: Payment Integration + Public Beta

Deliverables:

- [ ] Stripe integration

- [ ] Pricing tiers:

| Tier | Price | Features |
| --- | --- | --- |
| Free | $0 | 5 challenges per track, local SLM only |
| Pro | $29/month | Unlimited challenges, Claude access, certificates |
| Team | $49/user/month | Admin dashboard, shared progress, priority support |

- [ ] Founding member offer: $15/month (locked for life) for first 100 users

- [ ] Public beta launch:

  - Reddit: r/learnprogramming, r/webdev, r/datascience, r/devops

  - Hacker News: "Show HN"

  - LinkedIn: Personal network + bootcamp communities

  - Twitter/X: Tag AI/education influencers

Month 3 Success Metrics:

| Metric | Target |
| --- | --- |
| Registered users | 500 |
| Weekly active users | 100 |
| Paying users | 20 |
| MRR | $300-500 |
| Track completion rate | 40% complete 15+ challenges |
| Capstone completions | 10 |

## Month 4: University Pilot + Grant Applications

### Week 13-14: University Pilot

Target: UMD CS Department

Pitch: "A FERPA-compliant AI lab where you can see exactly how students interact with AI. Local inference means data never leaves campus."

Deliverables:

- [ ] Instructor dashboard:

  - View student progress

  - Audit logs (every prompt + response)

  - Assignment creation (select challenges as homework)

  - Plagiarism detection (prompt similarity analysis)

- [ ] LMS integration prep (Canvas, Blackboard API research)

- [ ] Pilot proposal document for UMD faculty

- [ ] Secure 1 signed LOI from CS professor

- [ ] Run pilot with 1 class (20-30 students)

Outreach Sequence:

- Email 5 UMD CS professors (you're a student—warm intro)

- Offer free pilot for Spring semester

- Position as research collaboration (potential co-authored paper)

- Emphasize: solves their AI policy headache

### Week 15-16: Grant Applications

TEDCO Builder Fund:

- Amount: Up to $200K convertible note

- Eligibility: Pre-seed MD startup, economic disadvantage focus

- Fit: "Democratizing AI literacy" aligns perfectly

- [ ] Draft application narrative

- [ ] Financial projections

- [ ] Submit application

MIPS (Maryland Industrial Partnerships):

- Amount: Up to $100K matching

- Requirement: UMD faculty co-PI

- [ ] Identify faculty collaborator (CS or iSchool)

- [ ] Draft research proposal (pedagogical effectiveness study)

- [ ] Submit application

NSF Monitoring:

- Track 2025 solicitations for:

  - "Expanding K-12 Resources for AI Education"

  - "National AI Research Resource (NAIRR)"

- [ ] Prepare preliminary application materials

Month 4 Success Metrics:

| Metric | Target |
| --- | --- |
| University LOI | 1 signed |
| Pilot students | 20-30 |
| Grant applications submitted | 2 |
| Registered users | 1,000 |
| Paying users | 50 |
| MRR | $1,000+ |

# PHASE 3: SCALE (Months 5-6)

## Month 5: Content Expansion + B2B Pipeline

### Week 17-18: Content Scaling

Deliverables:

- [ ] 20 additional challenges per track (150 total)

- [ ] Difficulty modes within challenges (Easy/Medium/Hard)

- [ ] Community challenge submissions (user-generated content)

- [ ] Challenge quality rubric and review process

- [ ] Video walkthroughs for top 10 hardest challenges

### Week 19-20: B2B Sales Motion

Target Segments:

- Coding bootcamps (white-label offering)

- Corporate L&D departments

- Staffing/recruiting firms

Deliverables:

- [ ] Enterprise landing page

- [ ] Sales deck (10 slides max)

- [ ] ROI calculator ("Cost of AI-incompetent employees" vs training cost)

- [ ] Case study from university pilot

- [ ] Outreach to 20 potential B2B customers:

  - 5 bootcamps (General Assembly, Flatiron, local programs)

  - 10 corporate L&D (target companies with AI adoption announcements)

  - 5 staffing firms

B2B Pricing:

| Tier | Price | Features |
| --- | --- | --- |
| Bootcamp Partner | Revenue share or $5K/cohort | White-label, co-branded certificates |
| Enterprise | $50/user/month | SSO, custom challenges, admin dashboard, audit logs |
| Enterprise+ | Custom | On-premise, air-gapped, dedicated support |

Month 5 Success Metrics:

| Metric | Target |
| --- | --- |
| Total challenges | 150 |
| Registered users | 2,000 |
| Paying users (B2C) | 100 |
| B2B pipeline | 5 qualified leads |
| B2B pilots started | 2 |
| MRR | $3,000+ |

## Month 6: Platform Maturity + Fundraising Prep

### Week 21-22: Platform Improvements

Deliverables:

- [ ] Peer code review system

- [ ] Discussion forums per challenge

- [ ] Leaderboards (fastest solutions, most challenges, longest streak)

- [ ] Achievement system (badges, milestones)

- [ ] Job board integration research (indeed, LinkedIn APIs)

- [ ] Mobile app feasibility study (React Native or PWA improvements)

### Week 23-24: Fundraising Preparation

If metrics justify (see below), prepare for pre-seed raise.

Deliverables:

- [ ] Pitch deck (12 slides):

  - Problem: AI leaving people behind

  - Solution: Weak-to-Strong supervision training

  - Demo: 60-second product walkthrough

  - Market: $100B+ corporate training, $2.6B bootcamps

  - Traction: Users, revenue, completion rates

  - Differentiation: Why tools won't pivot

  - Business model: B2C + B2B + University

  - Go-to-market: Current channels + expansion

  - Team: Your background + advisors

  - Financials: MRR, projections, unit economics

  - Ask: $500K pre-seed, 18-month runway

  - Vision: "The certification standard for AI-native workforce"

- [ ] Financial model (3-year projections)

- [ ] Data room (metrics dashboard, user research, pilot results)

- [ ] Target investor list:

  - Impact investors: Reach Capital, NewSchools Venture Fund

  - AI-focused: AI Grant, South Park Commons

  - Generalist pre-seed: Hustle Fund, Precursor Ventures

  - Angels: EdTech operators, AI researchers

Accelerator Applications:

- [ ] On Deck (AI focus)

- [ ] Reach Capital fellowship (education focus)

- [ ] Techstars Workforce Development

- [ ] Y Combinator (if metrics are exceptional)

## Month 6 Go/No-Go Gate

### GREEN LIGHT (Raise Pre-Seed)

All of these:

- [ ] 2,000+ registered users

- [ ] 200+ weekly active users

- [ ] 100+ paying users

- [ ] $3,000+ MRR

- [ ] 1 university pilot completed

- [ ] 2+ B2B pilots in progress

- [ ] 40%+ track completion rate

- [ ] 10+ "I got a job/promotion using this" testimonials

### YELLOW LIGHT (Iterate, Don't Scale)

Most of these:

- 1,000-2,000 users

- 50-100 paying users

- $1,500-3,000 MRR

- University pilot in progress but not complete

- B2B interest but no pilots

Action: Focus on retention and conversion. Don't raise yet.

### RED LIGHT (Pivot or Park)

Any of these:

- < 500 users after 6 months

- < 20 paying users

- < 20% track completion rate

- No university or B2B interest

- Consistent feedback: "I could just use ChatGPT"

Action: Honest post-mortem. Either pivot the approach or park it.

# POST-MVP ROADMAP (Months 7-12)

## Brief Overview

### Month 7-8: New Tracks Based on Demand

- Mobile Development (React Native + AI)

- API Design (REST, GraphQL, AI-assisted)

- UI/UX for Developers (Figma + AI + implementation)

### Month 9-10: Platform Expansion

- Job board integration (complete challenges → get interview requests)

- Employer dashboard (search candidates by skills/scores)

- "Weak-to-Strong Certified" becomes hiring signal

### Month 11-12: Series A Preparation (If Warranted)

- Target: $2-4M Series A

- Metrics needed: $50K+ MRR, 10K+ users, 5+ enterprise customers

- Focus: Prove B2B sales motion is repeatable

# KEY MILESTONES SUMMARY

| Milestone | Target Date | Success Criteria |
| --- | --- | --- |
| MVP Live (Web Track) | Month 1, Week 4 | 20 beta users, 15 challenges |
| Two Tracks Live | Month 2, Week 8 | 50 users, Web + Data |
| Monetization | Month 3, Week 12 | 20 paying users, $300 MRR |
| University Pilot | Month 4, Week 14 | 1 LOI signed, 20-30 students |
| Grants Submitted | Month 4, Week 16 | TEDCO + MIPS applications |
| B2B Pipeline | Month 5, Week 20 | 5 qualified leads |
| Fundraise Ready | Month 6, Week 24 | Deck, data room, investor list |

# RESOURCE REQUIREMENTS

## Time Commitment

- Months 1-3: 30-40 hours/week (heavy building)

- Months 4-6: 25-30 hours/week (more sales/partnerships)

## Financial Runway

| Item | Monthly Cost |
| --- | --- |
| Infrastructure (Vercel, Supabase, Railway) | $100-200 |
| Claude API (with caching) | $200-500 |
| Domain, email, tools | $50 |
| Total | ~$500/month |

6-month runway needed: $3,000-5,000 (self-funded or grant)

## Key Hires/Advisors (Not Now, But Soon)

| Role | When | Why |
| --- | --- | --- |
| Curriculum/Pedagogy Advisor | Month 3 | Credibility for university sales |
| Part-time Designer | Month 4 | Polish for public launch |
| Sales/BD Co-founder | Month 6+ | Scale B2B motion |

# FINAL CHECKLIST: WEEK 1 ACTIONS

- [ ] Register weaktostrong.dev (or similar)

- [ ] Create GitHub repo with monorepo structure

- [ ] Set up Vercel project (even if empty)

- [ ] Set up Supabase project (database + auth)

- [ ] Install Ollama, download Llama 3.2 8B

- [ ] Create Notion/Linear for project management

- [ ] Draft landing page copy

- [ ] Email 3 UMD CS professors to gauge pilot interest

- [ ] Schedule 5 user interviews for Week 2

- [ ] Bookmark TEDCO Builder Fund application

The plan is set. The market is ready. Execute.

## What's NOT Covered (You'll Need to Figure Out)

### 1. The Actual Challenge Content

The documentation tells you how to build the challenge engine, but not:

- The 50+ actual challenge prompts, requirements, test cases

- Reference solutions for each challenge

- Hint progressions (3 per challenge = 150 hints to write)

- Red-team scenarios and security checkpoints

Work required: ~40-60 hours of curriculum design per track

### 2. AI Prompt Engineering

The docs show the structure for AI integration, but not:

- The actual system prompts that make the AI teach well

- Anti-blind-prompting detection logic (what phrases trigger rejection?)

- "Vibe Gap" calculation algorithm

- Prompt templates for different challenge types

Work required: ~20-30 hours of iteration and testing

### 3. UI/UX Design Details

The three-panel layout is described, but not:

- Actual Figma/design files

- Micro-interactions and animations

- Mobile-specific layouts

- Accessibility compliance details

Work required: ~20-40 hours (or hire a designer)

### 4. Edge Cases & Error Handling

Documentation covers happy paths, but not:

- What happens when Ollama crashes mid-response?

- How do you handle a Docker container that hangs?

- What if a user's code creates an infinite loop?

- Rate limit exceeded UX

Work required: Emerges during development (~10-20% of dev time)

### 5. Content for Non-Code Pages

Not included:

- Landing page copy

- Onboarding flow content

- Email templates (welcome, password reset, etc.)

- Help docs and FAQs

- Terms of service, privacy policy

Work required: ~10-20 hours